Phase 1: Planning and Domain Analysis (Weeks 1-4)

| Task ID | Task Description | Start Week | Duration (Weeks) | Key Deliverable(s) |
| --- | --- | --- | --- | --- |
| 1.0 | Domain Analysis & Scoping | 1 | 4 | Phase 1 Report & Proposal |
| 1.1 | Problem Definition & Literature Review | 1 | 2 | Defined Problem Statement (Why voice?), Comprehensive Literature Review (Vocal Cues). |
| 1.2 | Identify Key Vocal Features | 2 | 1 | List of specific acoustic features to extract (, MFCCs, Timing, etc.). |
| 1.3 | Dataset Selection & Acquisition | 2 | 2 | Final selection of dataset (e.g., DAIC-WOZ, AVEC), Data Use Agreement (if needed). |
| 1.4 | Technology Stack Selection | 3 | 1 | Select programming language (e.g., Python), feature extraction tools (e.g., LibROSA, OpenSMILE), and ML framework (e.g., PyTorch, TensorFlow). |

Phase 2: Data Processing and Model Development (Weeks 5-10)

| Task ID | Task Description | Start Week | Duration (Weeks) | Key Deliverable(s) |
| --- | --- | --- | --- | --- |
| 2.0 | Implementation & Prototyping | 5 | 6 | Functional ML Model & Feature Extractor |
| 2.1 | Data Preprocessing & Cleaning | 5 | 2 | Data Segmentation (Speaker turns), Noise Reduction, Silence Trimming. |
| 2.2 | Acoustic Feature Extraction | 6 | 2 | Feature matrix (features vs. time/utterance) ready for ML input. |
| 2.3 | Model Selection & Setup | 7 | 1 | Implement initial model structure (e.g., SVM, RNN/LSTM for sequence data). |
| 2.4 | Model Training & Hyperparameter Tuning | 8 | 3 | Trained Model Architecture, Optimal Hyperparameters. |
| 2.5 | Initial Performance Evaluation | 9 | 2 | Initial performance metrics (Accuracy, F1-Score, RMSE for severity). |

Phase 3: Validation, Testing, and Documentation (Weeks 11-16)

| Task ID | Task Description | Start Week | Duration (Weeks) | Key Deliverable(s) |
| --- | --- | --- | --- | --- |
| 3.0 | Finalization & Submission | 11 | 6 | Final Report & Presentation |
| 3.1 | Cross-Validation & Robustness Testing | 11 | 2 | Test model generalization using k-fold cross-validation or hold-out sets. |
| 3.2 | Error Analysis & Interpretation | 12 | 1 | Analyze model failures and interpret feature importance (Which vocal cues matter most?). |
| 3.3 | System Integration (Basic GUI/Demo) | 13 | 2 | Simple user interface (GUI) or command-line tool for demonstration. |
| 3.4 | Final Report Writing | 14 | 3 | Final comprehensive report (Introduction, Methodology, Results, Discussion, Conclusion). |
| 3.5 | Presentation Preparation | 15 | 1 | Slides and materials for the final capstone presentation. |
| 3.6 | Final Submission & Defense | 16 | 1 | Project Completion. |

Visualization of the Flow (Simplified)

| Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Planning | --- | --- | --- | --- |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: Modeling |  |  |  |  | --- | --- | --- | --- | --- | --- |  |  |  |  |  |  |
| Phase 3: Finalization |  |  |  |  |  |  |  |  |  |  | --- | --- | --- | --- | --- | --- |